06-12-2016 Meeting Agenda and Notes

Stats: 302 open bugs, up from 283 (+29, -11)

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
1. Individual Done and Todo
- Dmitry:
  - Done:
    - Finished loading/saving of raw SVG documents on a unittest
    - Attended CGEvent:
      - VR is conquering the world
      - People do films with Unity 3D (see Adam)
      - When preparing Adam people used Substance painter for painting textures
      - My presentation was not extremely fun, because I cannot paint and it was related to brushes only (and I didn’t managed to make it structured enough)
      - GPU-renderer people said that, yes, to use GPU you should change the whole application architecture (obvious enough, yes :) )
      - They use OpenCL for AMD/Intel interoperability. They say it works perfectly on both architectures. And it can also be bound to openGL textures directly. So it can be used for GPU-brushes project if we ever decide to start it.
    - Played around with Sound devices.
      - Qt uses GStreamer on Linux to play sounds, therefore it’ll be our (optional) dependency
      - Playback works almost perfectly
      - First version without Waveform can be done in 1 more day.
      - For Waveform I need 2-3 more days.

  - TODO:
    - Connect SVG loading to .kra
    - Make sure Import Layer can load SVG files now.
    - Spend 1.5 days on bugs.
    - Ask Alexey Ost to make an announcement for Krita 3.1 when Boud is done with the English version
    - Fix shortcut bugs
    - Disable colorize mask
- Wolthera:
  - Sick at the moment
- Scott:
  - Doing:
- Boud:
  - Last week
    - Built RC,
    - did some work on the scripting plugin
    - Compile the first version of the artbook
    - Did financial stuff
    - Python scripting, check up on Eliakin's work
    - fix video-export-rebased bugs (D2349)
    - Work with timotimo on steam
    - Removed some little-used rgb profiles from the list of installed profiles. We need to make that into a download pack, and put it on share.krita.org
  - Todo
    - Bug fixes
    - Bug triaging
    - Improve color selector's performance some more
    - Go through phabricator backlog
    - Get back to share.krita.org
    - The rest of my todo...
      - fix custom resource folder bugs (T3694, D2725)
      - start on python scripting again (T1625, T3588, T3077, T3076, T3502, T586, T3075, T3431, T3079, T587, T3078
      - setup patreon
      - Check windows app store, check ebay, check amazon, check bol.com: we need more sales!
      - figure out how to sign windows and linux binaries
      - update g'mic and figure out why stuff is broken
      - Improve palette docker (T112, depends on Python scripting)
      - Check resource and configuration location on Windows (T2310, there is also a bug report for it)
      - make saving work in the background
- Animtim:
- Laurent
- Tyyppi:
- Nimmy:
- Windragon
- Irina
  - Done: asked printer for meeting to order rewards
  - Done: called USB stick people for pricing
3.1 Release Status
From now on:

* Master is frozen for everything
* Stuff can be merged to the rempt/impex-refactoring branch (features and strings are fine)
* Refactoring and cleanups should go there as well
* Bugfixes first go to the impex branch and then forward-ported into 3.1
* We'll make a 3.1 branch that will receive all bug fixes

List of items to disable after branching (https://phabricator.kde.org/T3985):
- Macro recorder
- Lazy brush
- Spriter plugin (the guys from brash monkey wanted to take a look at the code)

Blockers
https://bugs.kde.org/show_bug.cgi?id=370566 (save progress dialog never goes away, lots of duplicates)
https://bugs.kde.org/show_bug.cgi?id=372110 (multi-window mode broken)
https://bugs.kde.org/show_bug.cgi?id=372221 (popup color selector is slow)
video-export-rebased bugs (D2349)
https://bugs.kde.org/show_bug.cgi?id=369549 (tranform tool is unstable)

Shortcuts got broken since 3.0.1.92. 3.0.1.91 works fine.
When Breeze is activated, Menu is not visible on some systems (ask Natalya_Novak).
When breeze is active, sensors list in the brush editor is too narrow to titles be visible

There seem to be a whole lot of niggling little bugs reported recently.

Dates:
7-11-2016 - Krita 3.1 Beta 3 (3.0.92)
16-11-2016 - Krita 3.1 Beta 4 (3.0.93)
28-11-16 - Krita 3.1 RC1 (3.0.94)
14-12-2016 - Krita 3.1
Kickstarter rewards
- All artwork received, but one: artist has restored the money. We've selected Tyson's splash painting to substitute.
- We've ordered a trial copy of the artbook
- All other physical stuff will go on order this week if possible
Steam
We're back in touch with our account manager, and steam has a whole new system for videos we're going to try.there a
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html

Finished looking over the manual. External resources not checked. Comments here:
https://phabricator.kde.org/T3958#59007