27-03-2016 Meeting Agenda and Notes

Stats:	331	+19	-21 (last meeting was 325). 11k twitter followers.

Survey has closed with over 1000 responses. Wolthera has been working on crunching the data. https://share.kde.org/index.php/s/ECdTXvoqloQdZ2R

Tax situation:
I have received an official warning that I might be held personally responsible for whatever sum the tax authorities are going to decide they want. No news from the accountants.

Unittests: still too much brokenness

Summer of code: Three concrete proposals, two already submitted with Google
1. Individual Done and Todo
- Dmitry:
  - Todo:
    - Bugfixes
    - Cherry-pick my bugfixes commits from SVG to 3.1
    - Merge SVG into master(?)
    - Benchmark SVG parsing with the two XML backends: https://gist.github.com/mickrobk/7089619
  - Done:
    - Fixed all the reported bugs for Vector tools
    - Fixed threads race condition problem for selections
- Wolthera:
  - Done:
    - I got the saving/loading and the like of the curve settings done…
    - There's the following bugs still:
      - Resizing a curve with the regular tool doesn't update the handles positions, making it reset when you adjust the points. This never worked and needs new code.
      - There's still issues with corners, this needs a lot of work, but again it was a bug that was already there.
      - For some reason if you draw a stroke, change the stroke config and then adjust the stroke by editing the nodes, it takes over the new config… I am not sure what is causing this yet.
- Scott:
  - Doing:
    - Setting up local version of ocs-webserver and going to try to make some patches regarding setting it up and improving it
      - Public version is here: https://github.com/KDE/ocs-webserver
    - Started discussion about design direction for share.krita.org. We might need our own instance depending on how different our version will be

- Boud:
  - Done
    - Spent a lot of time on the gmic-qt plugin. Got communication working, have started re-using the old code to convert between krita and gmic images.
    - Fixed the KOXML_USE_QDOM option. We still need benchmarks, but everything seems to work, and all the problems with the conversion from KoXmlNode to QDomNode are gone.
    - Release the Animate with Krita video tutorial seriesl
    - Prepared stuff for the Comics video on Steam
    - Reviewed Laurent's patch, started looking at Dmitry's monster patch
  - Todo
    - Start builds -- still need to figure out how to package gstreamer in an appimage. Also, the snap building laptop is broken, and I haven't had time to setup a new snap build vm yet.
    - Finish scripting module
    - Finish the gmic-qt plugin integration -- would be good to have for 3.1.3 since the current gmic plugin is very crashy again
    - Make scripting builds on Windows and OSX
    - Triage our bugs and start fixing them for 3.1.3
- Animtim
  - Done:
    - Finished the videos about animation in krita: https://krita.org/en/item/animate-with-krita-is-out/
Todo: missing icons in vector branch

- Laurent
  - Done:
    - Send my patch, corrected after Boud review.
  - Todo:
    - Once vector code has landed, I’ll probably have to restart a dev branch to make it use the new unit spinboxes, since the two codes evolved in parallel (But I had to time to test or look at the new vector code, so I’m not sure for the moment).
- Tyyppi:
  - Fixed some animation bugs, got a build env working again
- Nimmy:
- Windragon
- Irina
  - Done: put usb sticks on gumroad
  - Todo: ask scottyp to put them on the krita.org shop page
- Eliakin
  - Prepared first draft of gsoc proposal
- Eugene Ingerman:
  - Pushed more commits for a healing brush
Release Numbering
Starting from 3.1.3 we shall use semantic versioning for the code, to simplify builds recognition:
See details here: http://semver.org/
3.1.3 Release Status
Should do a planning session this week!
Current version: 3.1.3-alpha.1
Blockers:
- https://bugs.kde.org/show_bug.cgi?id=375585: the copying of the image before saving means the projection isn't rendered completely. We should also copy the projection!
- https://bugs.kde.org/show_bug.cgi?id=376098 Saving read-only files fails silently.
Hi-prio bugs
For Dmitry

1. 377614 Crash when moving larger quantities of animation frames
2. 373493 Flattening an animation with transform mask results in crash or artefacts
3. 377229 Selecting LZW TIFF compression makes Krita save tiled gar...
4. 376836 - Reading and writing mask to PSD with color profile above 8bit is broken
5. 359171 - [WACOM] paint strokes with tablet less fluent than in 2.9.6
6. 378137 - [Crash] [svg/loading branch] Selecting vector shape and calligraphy stroke with select shape tool crashes krita
7. 378134 - [svg] Crash on exit of document (mostly after exporting)
8. 377781 - Krita Random Crash While Idle
9. 377732 - Filtered layers can result in crash when navigating through hidden layers
10. 377614 - Crash when moving larger quantities of animation frames
11. 376382 - Krita crashes when drag and drop layer group with blur mask on it
12. 373493 - Flattening an animation with transform mask results in crash or artefacts
13. 369549 - Crash while applying a transform
14. 377952 - Assistant decorations are not updated when the brush outline is disabled
15. 377765 - Shaped Gradient
16. 377549 - Unable to render animation: "No such file or directory" in log file
17. 377142 - Move Tool Sluggish Performance in Wrap-around Mode
18. 377104 - Transform mask + filter layers = stalling/hanging
19. 376613 - Flatten doesn't affect file layers
20. 376596 - crash while removing frames in the animation timeline
21. 376214 - layer sometimes says "group not editable"
22. 375882 - Smoothing/Stabilizer Options are extremely slow to change
23. 375773 - Multiple pop ups for Choose Screen resolution
24. 374388 - Assertions when trying to use transformations on a specific document
25. 373923 - Moving layer group/layers is very slow
26. 378159 - Moving guides with a stylus is slow

For Boud
Dates:
- Monday 27 March: String Freeze + Translator notification
- Wednesday 29 March: Ping Dmitry to cherry-pick all his fixes to 3.1! :)
- Wednesday 29 March: Start of weekly test builds (windows, osx, linux appimage, linux ppa, linux snap need a volunteer for the snaps, my snap build machine broke down!)
- April 20: Hard Freeze (only emergency bug fixes)
- April 25: Draft of announcement ready and open for translation
- April 29: Release

4.0.0 Release status
Version: 4.0-alpha.1
Blockers:
- Scripting must be merged
- SVG branch must be merged
Dates:
- No string freeze until we reach alpha
- Monday 27 March: merge svg and scripting branches, start making test builds. (Delayed, SVG branch still needs to be reviewed proper first, and scripting branch needs more fixes)
- April 25: Draft of announcement
- April 29: release of 4.0 Unstable Alpha with lots of warnings about disappearing kittens.
Kickstarter
Next fund raiser: September.
Scripting plan:
1. Implement some unittests
2. Implement operators
3. Fix some more bugs
4. Work with Eliakin on a plan for expanding the API for his GSOC proposal
Vector Plan
1. Fix the reported bugs
2. Make dev builds
3. Patterns editing
4. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy.
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip