22-08-2017 Meeting Agenda and Notes

Bug stats: 422 was 428

Dev fund subscriptions/Money: still 59, we lost the single business level fund subscriber. We've got 31,361.49 in the bank. We got a new sponsor: xoio.de has made a transfer, but we don't know the amount yet. There's 7 056,01 € waiting in the windows store; Krita is on sale right now with 50% off.

Unittests: still too much brokenness :-(

Other news:
Minutes
Sponsors
We have a new sponsor, xoio. We also have a sponsor page. A link to the sponsor page (which has an invitation for becoming a sponsor) should be added to the menu and the footer.
Releases
3.2, 3.2.1
3.2.1 to be released on Friday, with regressions fixed and a fixed gmic for windows.
4.0
- We'll have to somehow create a stable release for intel from the 4.0 branch. Maybe by disabling vector layers and python -- that's not what interests intel anyway. This ought to be out before the end of September. The real stable 4.0 is further away.
- We probably can include windows ink and angle support in pre-alpha builds pretty soon.
Code Signing
- My "open source developer boudewijn rempt" certificate expires next month. We've had a discussion on the kde-community mailing list about getting a kde-wide code-signing certificate we've also had a discussion on the kde-sysadmin channel about it.
- Bcooksley has mailed the board a recommendation to get a certificate from digicert and kfunk has volunteerd to setup a system where the certificate can be used to sign everything produced by the kde windows ci (which uses craft/formerly emerge) or binaries uploaded by trusted people.
- KFunk suggests we try craft (formerly emerge) again, since that's what KDE's windows CI uses.
Fund Raiser
- Summary of last week: we could have several (say, 4) fund raisers next year, for each we can make a list of polish and bugfix topics, and let people prioritize them by voting.
- Sponsors: we have another sponsor: we also have a sponsor page
Vision

What:

Krita is a free and open source cross-platform application that offers an end-to-end solution for creating digital art files from scratch. Krita is optimized for frequent, prolonged and focused use.

For whom:

Explicitly supported fields of painting are illustrations, concept art, matte painting, textures, comics and animations.

What is the value:

Developed together with users, Krita is an application that supports their actual needs and workflow. Krita supports open standards and interoperates with other applications.
Summer of Code
This is the last week of gsoc. Students need to hand in their deliverables to Google! Google says:
"We have encouraged students to reach out to you to share a preview of their submission URL and let you verify it meets Google's and your requirements before they submit."

- Akap: I made a working prototype to collect telemetry, which includes backend, frotend and client part (Krita). There are still bugs, of course, and a lot of things left to do. See http://akapustin.me:8000
- Tantesetov: cannot attend because of problems with his glasses?
- Eliakin: added a script to export all layers, document tools, improved the 10 brushes plugin, presented Krita at the QtCon Brazil
- Aniketh: : Exams going on, and hectic week. All the proposed GSoC work is done. Only extra works which aren't in the proposal is left a bit. I hope I can continue working on that and other which we have planned even after my GSoC period.
AOB
- Wolthera created a complex Python pluging to create and manage comic book projects: Task 6833 "Comics Project Management Tools Python Plug In." [Open,Low] {Krita: Next Features} https://phabricator.kde.org/T6833 This needs testing!
- Zeyelth: Won't be able to attend the meeting, though I set up a branch for the logging improvements (T6774-logging-improvements). So far I've only pushed preliminary hooks for Python logs. No real problems except for a lack of time. Will hopefully get more time to work on it this week. Planning on looking at the log view UI next. (https://phabricator.kde.org/T6774)
Individual Done and Todo
- Dmitry:
  - Todo:
    - (!!!!) Build packages for Alexey’s telemetry branch (or help Boud to do that)
    - Implement threaded Pixel Brush
  - Done:
    - Reviewed D7100 (angle) and D7007 (color to alpha)
    - Fix some bugs in Krita while doing async saving/rendering stuff
    - Though about the design of multithreaded Pixel Brush
    - Students are still working on their patches...

- Wolthera:
  - Currently in Deventer.
  - Done:
    - Spent rest of week poking at comics project manager plugin for Krita with python. It is testable here: https://phabricator.kde.org/T6833
    - Added API to the documents for guides.
  - Needs to do:
    - Finish this: https://phabricator.kde.org/T6478
    - Made an edge detection filter that needs work further: https://phabricator.kde.org/D6556
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
    - Sent a patch for adding context menus to selection tools. Waiting for review
  - Doing:
    - Might start to get a list of other tools and helpful options for a context menu like transform

- Boud:
  - Done
    - Released 3.2
    - Fixed a number of bugs and regressions
    - Implemented the cpu core throttle for Intel, finally grasping qml again, a little bit.
  - Todo
    - Call for platform maintainers for our releases; I really shouldn't try to build everything myself
    - Work on the intel milestones: brush size and core dial, qml-based open dialog and docker with qml buttons and slides.
    - Make 4.0-pre-alpha.2 builds with and without angle on windows, and with python on osx and linux. Find a way to convince people to take over the making of builds from me...
    - track all gsoc branches
    - Work on svg text tool
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Setup patreon (?)
    - Still need to figure out how to package gstreamer in an appimage.
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Animtim
  - Done

- Laurent
  - Done:
    - “By the way, I will implement, in c++, the algorithm I spoke about (using tv-norm regularization for denoising and inpainting) for my master project. It won’t be directly usable by krita, but if we find it useful I may be able to adapt it this summer if my referee in school let me do so. -> I have a mockup in python, it still need a bit of polishing but I should be able to send it this week (it’s a command line tool, I’ll join a proposition for the GUI in krita).” -> https://phabricator.kde.org/T6785

I’m not able to send the code for the moment, there is still some parts that must stay hidden. But we can still discuss if we find the tool useful, and if we want it to react like the wavelet details decomposer (allowing to isolate noise in a layer to work on it), or like a filter.

  - Todo:
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Nimmy:
- Windragon
  - (Done) Experimented with Windows 8 Pointer Input Message
    - https://phabricator.kde.org/T6807
    - Got Krita working with it (a bit hackish but it’s no different than our wintab support code forked from Qt)
  - (Todo) Make a real patch to add EXPERIMENTAL Windows 8 Pointer Input Message support
  - ANGLE: https://phabricator.kde.org/T6696
    - (Todo, wip) Release a test build hard-coded to enable ANGLE for testing
      - https://phabricator.kde.org/T6760
      - (Done, but not finalized) Consider what information to collect from users for analysis
      - (Done) Capture log to files relative to krita.exe to make it more convenient
      - (Done) Made a rough Google Forms
      - (Todo) Improve the Google Forms?
      - (Todo) Outline test procedures
    - (Todo, delayed) Make the choice of GPU rendering configurable, and if possible also add some extra checking (with the help of Qt’s existing checks): https://phabricator.kde.org/T6728
  - (Todo, low priority, or that I don’t really feel like doing it just yet) Hoping to update Windows build and packaging instructions
- Irina
  - Done: got 1 interview back, 2 promised, to start new series in September (that’s two Mondays in Sep and one in Oct covered)
  - Todo:
    - Inventory the shop, see what we still have that we can sell (haven’t got round to that yet)
    - Some admin stuff (ditto)
- Eliakin
  - Done
    - Ten scripts plugin working properly (implemented and tested)
  - Todo:
    - Fix recent document plugin
    - Merge branch master
    - A multifill script - (Setup)
    - High Pass Filter - https://bugs.kde.org/show_bug.cgi?id=374972
    - Convert literal strings to translatable string
    - HUD search menu like GIMP
- Eugene Ingerman:
  - Done
  - Todo:
    - Tune algorithm to preserve textures better.
- Aniketh
The whole Content download dialog should be KNS3 free, We are only using KNS3 for the status enum. Which could be changed after the release of KF6 framework.

  - Done:
    - Documentation is done.
    - Search widget.

  - Doing:

    - Testing the implemented features to recognize any further bugs if existed.
    - Fixing Bundle Manager.
  - Todo:
    - After GSoC:
      - Tag Management.
      - Seamlessly integrate download manager and the bundle manager.
      - Let's not restrict the resource manager with only to manage bundles. Let's move it up a notch.()

- Grigory
  - Done
    - Updating resources in endless stroke
    - Correct updating paints
    - Optimized repainting
  - Todo
    - Bug fixes
    - Use Dmitry’s fixes for job queue
    - Add finishing stroke when close windows
    - Undo
- Alexey

  - Done
    - Create site-prototype with graphics, tables and trees
    - Different minor bug fixes
  - Todo:
    - Improve page's layouts(frontend)
    - Improve the sending of information from Krita

Versioning
Semver, with, on windows the final, fourth number set to 100 to indicate it's a final release, not a beta or rc (in the future it could start on 50 for beta builds).
Scripting plan:
1. Make OSX and Appimage with Python
2. Need to figure out how to generate the scripting dox ourselves so they can be put on docs.kde.org: wolthera has experimented with generating a pdf with doxgen
  1. Api.kde.org is showing the scripting plugin fine, but merged krita with calligra again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam

Currently on hold, Timotimo is moving.

- I would like 3.3.0 on steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.