14-05-2018 Meeting Agenda and Notes
Statistics
Bug stats: 352	+39	-35	(last meeting was 343)
Commits (copied from github):
- Excluding merges, 5 authors have pushed 30 commits to master and 63 commits to all branches. On master, 115 files have changed and there have been 402,738 additions and 128,456 deletions.
- Last week: Excluding merges, 8 authors have pushed 28 commits to master and 87 commits to all branches. On master, 69 files have changed and there have been 1,108 additions and 216 deletions.
Dev fund subscriptions/money: Now: 86, was 84. There's been some churn, though.
Donations: As of writing: 959, was 332, april was ~2000.
Downloads (downloads.kde.org): 36,894 unique, last week 31,046
Web traffic: 62,183 unique visitors, 162,045 unique page views - last week: 61,399 unique visitors, 161,010 unique page views.

Other news:
4.0.2 and 4.1
- We released 4.0.2 and 4.0.3
- 4.1: New features (window management/session/reference images):
    - Reference images can be saved/loaded as sets
    - We've now got a bugzilla component for this tool
  - Let's discuss the release date at the sprint
  - We need to clone the 4.0 release task for 4.1: https://phabricator.kde.org/T8652
2018 Summer of Code
- Coding has officially started
- Updates
  - Lieroz: tried to resurrect my ported code and got some errors during that, so right now fixing them. Will create blog asap.
  - Simeir: https://simeir.github.io/kde/2018/05/13/First-Post.html . I'm ready for the coding.
  - Ivanyossi: has published his first blog: https://colorathis.wordpress.com/2018/04/30/into-google-summer-of-code/ . finally made the new unittest to generate a QImage
- All students: push your work the day you've created it. Make many small commits. Show your work. Name your branch as "identity_user_name/T####-title-of-the-task.
HDR
- https://docs.google.com/document/d/103Px8sdTF5FuS1DyCqo7M95GAXyvP4EHJfqY-yV99Ok/edit?usp=sharing
- So, I had a call with Intel, and Intel has been pushing me about HDR support in Krita for more than a year now. There wasn't any useful hardware or drivers available though. They are still very interested, and now there is at least one laptop with HDR screen available. I'm trying to make this into a funded project, but Intel is reorging once again, so that might be tough. Looks like hardware _is_ forthcoming though.
  I've created a little project document that is too premature to even make into a phab task about what I know about HDR and what we could do to improve Krita's support. It would be kind of a coup to be the first painting application where people can paint in HDR without needing tone-mapping…
- paperclip: We work with ranges > 1.0 a lot with Nuke. And they have some nice viewer tools to pull it in the 0 - 1.0 range for quick checking
OpenRaster
- Website is up!
- Wolthera: the next step here is to decide on a proposal/discussion protocol and have that documented. A phabricator project would be good.
- Boud: we should decide whether we want to import the non-spec repos into kde's git system.
Manual
- Reference and User manual as well as the general concepts are fully ported!!!
- Raghukamath has started on the tutorials.
- Metallicow has also started porting, unfortunately that includes a lot of duplicate work, which means we need to check which parts are useful.
- Irina offers to do spell checking, link checking and proofreading at the sprint
Build/Sign Infra
- Amyspark has helped boud getting the macOS app bundle and dmg signed.
  - This gives problems with scripting plugins that cache compiled versions of script files.
Contributors Handbook (https://phabricator.kde.org/T7666 )
Boud took a lot of existing text and assembled a base document. Building and coding parts are missing, Testing part is WIP. Boud will make the document available later today. See https://share.kde.org/index.php/s/Q5JBbmfk7sifdJR
Steam
The shop change is prepared. Boud will ping Stuart again, we'll do 4.0.3 this time. Stuart was busy with friends this week.
Resource Management
- Started looking into the basics: https://www.dropbox.com/s/dxuk3rko3qnlh8i/Resource%20Management.odt?dl=0
- This is boud's R&D project for this year
Sprint
- May 17 - 21
- Please add yourself to the sprint page: https://community.kde.org/Krita/Sprint2018
- KDE e.V. will fund travel. Use https://reimbursements.kde.org/ to request reimbursement for travel. Krita Foundation will fund accommodation
- Topics:
  - Fund raiser (When, how, what kind?)
  - Resource management rewrite
  - Text and vector left-overs (in particular text-wraparound)
  - Unfinished business
  - Steam Creators Software
  - Huion on macOS
3D Total Story
- They ran the announcement and got lots of hits for that
- I paid them
- Still need to do the story part.
  - Boud will mail 3dtotal and propose a developer interview
Any Other Business
- Wolthera asks: do we need to get rid of the social media buttons in order to be GDPR (https://en.wikipedia.org/wiki/General_Data_Protection_Regulation ) compliant?
  - Scott, not being EU, is not familiar wit hthis.
  - Boud: we do need a privacy notice?
  - Boud will ask on kde-community or another relevant list about what we should do.
Doing/Done/Todo
- Dmitry:
  - Todo:
    - Write people from PVS-Studio about publicity of CI
    - Continue with frame caching
  - Done:
    - Talk to Ben about PVS Studio on KDE CI
    - Reviewed quite a lot of patches
    - Fixed a few small bugs
    - Started Frame Cache swapping framework
      - raw saving loading works, but juggling with 90MiB frames is slow
      - so I need to implement compression of the frame diffs (was planned initially)

- Wolthera:
  - Done:
    - Ported last bits of the reference and user manual and the whole of general concepts.
    - Answered questions on tumblr.
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - https://phabricator.kde.org/D9877 (needs review)
- Scott:
  - Done:
    - Reviewed and merged wolthera’s sphinx branch into mine for documentation
    - Added a couple patches with context menus and animation start/end time
    - Added timeline ui patch

  - Doing:
    - Working on updating book content for 4.1
    - Download page changes. Continue working on it
    - Sphinx documentation site.

- Boud:
  - Done
    - Released 3.0.2 and 3.0.3, got the mac packages signed, fixed some bugs, reviewed an article for a swiss magazine. Talked to Intel about HDR. Did bug triaging. Worked on the resource system rewrite plan a bit.
  - Working on
    - Package Python on macOS -- I now have scripts running, but not from the app bundle yet
    - Translations on macos and appimage
    - More bugs
    - Plan for resource management rewrite

  - Long term Todo
    - Reorganize the FAQ
    - Vertical text in Qt
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the scripting api
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Windragon
  - (Ongoing) Improve processing of DrMingw stack dumps (needs documentation))
  - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
    - Or alternatively, implement an actual relative mode?
    - https://phabricator.kde.org/T8050
  - (Planned for later:)
    - (Todo) Update docs on building on windows
- Irina
  - Done:
    - Scheduled interviews until the end of May.
  - Todo:
    - Need more interviewees.
    - inventory the shop and take pictures of merchandise
    - Communicate with Dawid for an article about his game art
- Jouni (“tyyppi”)
  - Done
    - Implemented: save and load sets of reference images
- Ivan Yossi
  - Phabricator: https://phabricator.kde.org/T8580
  - Done
    - Setting up blog
    - First unit test implemented, but Dmitry appointed that using KisBrush as the base of the test was too much. Have to go deeper.
    - Second unit test base function doing something
  - Doing
    - Finish Similarity test for vector and scalar with KisBrushMaskApplicatorBase.
    - KisGaussCircleGenerator vectorize scalar
    - Reading Intel and Vc Docs for AVX
  - Todo
    - Investigate on OSX bugs related to cursor getting stuck!
    - Send UnitTest for review.
- Andrey Kamakin (lieroz)
  - Phabricator: https://phabricator.kde.org/T8628
  - Doing:
    - Reading about lock free idiom.
  - Done:
- Michael Zhou (Simeir)
  - Doing:
    - Reading the Contributor Handbook.
    - Start file handling implementation
    - Start file handling unit tests
  - Done:
    - Setting up the blog
    - Change the task description to reflect that the plugin will be an update of the “Palette” instead of a whole new “Swatches.”