15-01-2018 Meeting Agenda and Notes
Statistics
Bug stats: 357 was 341
Commits (copied from github):
- Excluding merges, 9 authors have pushed 64 commits to master and 72 commits to all branches. On master, 481 files have changed and there have been 1,977 additions and 933 deletions
- Last week: Excluding merges, 14 authors have pushed 136 commits to master and 161 commits to all branches. On master, 640 files have changed and there have been 115,530 additions and 97,334 deletions.
Dev fund subscriptions/money: Now: 76, was 74
Donations: January: as of writing, 524. December was 1745.

Other news:
Dmitrhy will be on vacation this week and next week
2018 Summer of Code
- We have 8 ideas for gsoc
  Ideas page: https://community.kde.org/GSoC/2018/Ideas#Krita
  - If you've got ideas, send it to the mailing list, and we can discuss it then add it.
3.3.3 release
Done
4.0.0 release cycle
See also the sprint meeting notes for details (https://docs.google.com/document/d/1TnrwAqLPfjPO-0VES2FaJQTgxgQNYSX4UiPPNjAE0aE/edit#heading=h.54y2fm856kki ).

Sneak preview of the new splash: https://www.dropbox.com/s/3gzgr8poa16heqa/electrichearts_20171205_kiki_b.png?dl=0
Release Preparation
- Updated depencies
- Steam Store needs to be updated
  - When windows builds are done, Boud contacts Stuart about the update
- Update Windows Store
- The manual needs to be updated: beta features are no longer beta.
  - CHECK whether opening manual from Krita works on all platforms.
  - See https://phabricator.kde.org/T7665
- The release notes need to be polished (WARN about vector layer format change!)
- We need a release video (ask gdquest and other to help out)
- We need splash screen!: Tyson is already busy
- Marketing pack needs updating
- Update the icon on the website, social media branding, steam, windows store, splash screen
- Update screenshots on website
Release Blockers
Boud will look into bugzilla today
Platform Problems
- Linux: Krita Lime and AppImage; drop snap (it's too buggy).
  - G'Mic: works on Windows. The appimage g'mic is not appimage-ified.
  - Audio support in appimage
  - the appimage also needs updating to linuxdeployqt
  - Ffmpeg included in appimage (problem: appimage _cannot_ handle multiple binaries in one appimage)
- OSX: DMG
  - No g'mic at all
  - No pdf
- Windows: zip, setup.exe x64, x86 (if possible for the jenkins build job), store appx, steam (boud will bug Stuart)
  - ???
Schedule

- Beta:
  - String Freeze: December 31st
  - Test Build: Jan 3rd -- after updating the appimage scripts?
  - Release: Jan 10th
- Final
  - Test builds by March 7th
  - Final release March 14th
Vectors/Text tool
- Three kinds of issues: workflow problems, bugs in the shape itself after setting new text, bugs translating between html and svg.
  - Vector bugs: https://phabricator.kde.org/T6369
  - Text tool notes: https://phabricator.kde.org/T1004
Python
- Fixed a number of bugs, improved the layers and masks API
- Four kinds of bugs:
  - Broken API design
  - Packaging and paths
  - Bugs in the implementation (like batch export being broken)
  - Bugs in the packaged scripts themselves
Build/Sign Infra
- There is now a working build pipeline: https://binary-factory.kde.org/job/Krita_Nightly_Build/
- The Windows release build pipeline now also works!
- Next would be to add appimages to the builder
Contributors Handbook
- Outline: https://docs.google.com/document/d/1xIhmocYvbNf4FsW6k9LuerFi0ojDrTGiYR6UsXYVVFo/edit
- Phabricator task: https://phabricator.kde.org/T7666
- Also delayed to January: then we'll structure a proper phabricator task
- Note that there is already this book: http://archive.flossmanuals.net/kde-guide/
- Add subtasks to the phabricator task with the text.
  - For now, boud will work on the building from source and dmitry on updating the strokes framework architecture page.
Steam
Boud has mailed stuart about packaging 3.3.3 for steam and placing it in the beta channel. No answer yet.
Any Other Business
- Windragon checkes bug https://bugs.kde.org/show_bug.cgi?id=388985
- Boud is to check https://phabricator.kde.org/D9877
Individual Done and Todo
- Dmitry:
  - Todo:
    - Departing to a vacation on Tuesday till 26th of January :)
  - Done:
    - Text critical fixes:
      - Outline of the multiline text renders wrong (therefore selection is impossible)
      - z-order of the text shapes is incorrect
      - saving linebreaks and line height correctly
- Wolthera:
  - Done:
    - Messed with palette docker bugs.
    - Fixed some issues with svgToDoc converter.
    - Spread words baout 4.0 beta 1
    - Worked on the manual, improved the text tool item.
    - https://phabricator.kde.org/D9877 (needs review)
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - Fix bugs.
    - Organise demo video stuff.
- Scott:
  - Done:
    - Updated subscription page on krita.org with liberapay
  - Doing:
  - Waiting for a review with theme update fixes and polish work
  - 4.0 presets, and brush tips, patterns

- Boud:
  - Done
    - Worked on the release builds
    - Bug triaging
    - Made a script to create our deps (excluding gstreamer, which we will have to build ourselves as well) on Ubuntu 14.04. Now for the gmic and krita appimages
    - Restored configurability of the gmic plugin
  - Working on
    - Appimage, release builds, text tool, bugs, bug triaging

  - Long term Todo
    - Integrate aniketh's gsoc branch in master
    - Vertical text in Qt
    - Contact wacom
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Animtim
  - Done

- Laurent
  - Done:
None previous week, sorry :S
  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Windragon
  - (Done partially) Improve handling of the Python library loading and paths (e.g. where to put files)
  - (Done last week) Prepare for building Windows installer on binary factory
    - Incl. changing shell extension project/release structure (???)
  - (Done?) IME breaking shortcut handling: https://bugs.kde.org/show_bug.cgi?id=387745
  - (Todo) Random bug stuff? :/
  - (Planned for later:)
    - (Todo) Update docs on building on windows
    - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
      - Or alternatively, implement an actual relative mode?
- Irina
  - Done: Write up Colombia course
  - Todo: inventory the shop and take pictures of merchandise
- Poke1024
  - Working on:
    - OpenGL, glfinish, fences; some more tricks to reduce the OS X OpenGL delays
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
- Jouni (“tyyppi”)
  - Done
    - Rendering reference images as a canvas decoration
  - Todo
    - Reference images: tool options, save & load

Pending Kickstarter features
Only Reference images docker: https://phabricator.kde.org/T1613
Steam

Timotimo has to give up on this: Stuart can still make builds. We should release 4.0 as the successor to Krita Gemini for life-time purchasers.

- I would like 3.3.0 on steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.